## Slide 1: Project Lion: Change Impact Assessment
Phase 2: Analysis, Gaps & Risk Strategy
Generated for Senior Stakeholders

## Slide 2: Executive Summary: Change Impact & Risk Assessment
The Change Landscape (Complexity vs. Volume)
  • RED ZONE (High Touch): France (11 Users). Impacted by ALL modules (Labour, Allocations, Commissions).
  • YELLOW ZONE (Tailored): Germany (6 Users). Excluded from Labour module. Training must be specific.
  • GREEN ZONE (Virtual): The 'Long Tail' (12 countries with <3 users). Risk of isolation.
Prosci Risk Assessment: MEDIUM
  • Sponsorship: STRONG (Central FP&A Support)
  • Project Mgmt: ROBUST (3-Wave Rollout)
  • Change Mgmt: ACTION REQUIRED (User Desire is 'Neutral')
Critical ADKAR Barriers & Strategy
  • Awareness: 'Why change?' is clear, but 'Why now?' needs local context.
  • Ability: Risk of training fatigue if users sit through irrelevant modules (e.g., Germany & Labour).
  • Reinforcement: Major Gap. No 'Change Controls' defined in CSV to prevent regression to Excel.
RECOMMENDATION: Deploy 'Lion Champions' immediately in France & Spain to secure early adoption.

## Slide 3: Critical Data Gaps for Full Strategy
To finalize the Change Strategy, we require:
  1. People Manager Mapping (Awareness):
    Need names of direct supervisors for the 69 users to act as primary Senders. CSV only lists generic 'Local FP&A'.
  2. Change History (Desire):
    Need data on past failed implementations in key regions (Italy, Poland) that may cause legacy resistance.
  3. Proficiency Levels (Ability):
    Are users current 'Excel Experts' (hard to unlearn) or novices? CSV only lists 'Medium Impact'.